## Slide 1
Preparing your IT support teams for Webex

## Slide 2: Overview
This guide will help you inform and prepare your IT Service Desk and local IT teams for the introduction of Cisco Webex Services.
Preparing these IT support teams should form part of your overall adoption project and take place in good time before Webex is launched to your business.
The size of your company will dictate whether all of the recommendations in this guide apply to you, but the principles will be the same. Rightsize your efforts according to your needs.

## Slide 3: The importance of preparing your Service Desk
Your Service Desk is the first line of support for employees.
Service Desk staff need to know about your Webex plans and understand how the services work so that they can troubleshoot, walk through solutions, and escalate deeper service issues.
If the Service Desk is not well prepared for Webex, they will provide inadequate support, and lose employee's trust.

## Slide 4: The importance of preparing your local IT staff
Your local IT teams maintain your IT hardware and systems and provide a personal, hands-on service to employees.
They need to know about your Webex plans and understand how the services work so that they can ensure that computers and room equipment are set up properly to support day-to-day use.
They are often called upon in the moment to troubleshoot issues and get equipment working.
If local IT teams are not well prepared for Webex, they will be at a loss to help employees when needed most, and everyone will lose trust in the service.

## Slide 5: Six steps for preparing IT support teams
Identify key contacts
Before getting in touch with Service Desk and local IT staff, first coordinate with key contacts in those teams to discuss your plans and take their feedback and advice. These teams support employees every day and will want to feel included in the planning rather than just told what to do.
Having an intimate knowledge of the IT and operational environment, they will be valuable critics of your plans and may save you from making costly mistakes. If you involve them early and act on their feedback they will become your advocates and bring the rest of their teams onside.
Ask senior IT stakeholders and service owners to recommend these key contacts. They may be managers of Service Desk and local IT teams, or they may delegate to less senior but experienced staff.
02
01
03
04
05
06

## Slide 6: Six steps for preparing IT support teams
Prepare your story
Before meeting with your key contacts, make sure that you are clear on your Webex deployment and adoption plans. Prepare slides to take them step-by-step through the story:
• Why is Webex being deployed? • What problems will it solve?
• Who is leading the initiative? • What is the technical roadmap?
• What are the key use cases being promoted? • What is the timeline and rollout order?
• What legacy services are being retired and when? • What are the IT support implications?
• How will employees get accounts?
Once you have your story, it's time to meet with your key contacts.
02
01
03
04
05
06

## Slide 7: Six steps for preparing IT support teams
Meet your key contacts
Schedule meetings with your contacts in IT. Depending on the size and geographical spread of your company you may need just one or several meetings.
Take them through your plans and encourage questions and discussion. Be attentive to feedback, provide answers where you can, and take down actions. Make them feel listened to and involved and show them that you have followed up on their concerns.
Once you have been through the rollout and adoption plans, it’s time to discuss how you will prepare the Service Desk and local IT teams. Be sure to take guidance on this as these people know better than you about the daily pressures of their colleagues.
02
01
03
04
05
06
Key questions to answer:
How do we best to communicate with IT support staff?
How do we best train them?
What shift patterns, time zones, and workloads must we be sensitive of?
What knowledge content, such as knowledge base (KB) articles, do we need to create?
What will the process be for supporting Webex and escalating issues to Cisco?
Who will have admin / Control Hub access to Webex?
What is the change control process for Webex configuration?
What can be changed without change control, e.g. user license changes?

## Slide 8: Six steps for preparing IT support teams
02
01
03
04
05
06
Prepare and send communications
Once you have agreed on the approach, it's time to prepare communications to all IT support staff outlining the Webex rollout plan and what will offered to prepare them. Work with your key contacts to get the tone right for the audience.
Include the following in your communications:
A brief explanation of why Webex is being rolled out; what problems it will solve; what it will replace; etc.
An acknowledgement that success will depend on cooperation from IT support staff.
Your commitment to preparing them and listening to any concerns and feedback.
Dates and times for briefings and trainings.
Your intentions and plans to provide knowledge and process content for supporting Webex.
Who to approach with questions and concerns.
Once the communications are agreed, send them out.

## Slide 9: Six steps for preparing IT support teams
02
01
03
04
05
06
Prepare support content
Now that you understand how Webex is being deployed and the processes for supporting it, it’s time to capture this knowledge for IT support staff to follow in their interactions with users.
This may take the form of knowledge base (KB) articles for the Service Desk and “cheat sheets” and online resources for local IT.
Aim to create content that covers the common 80% of predictable support situations. You can develop your knowledge base further once Webex is launched and supporting less predictable issues.

## Slide 10: Six steps for preparing IT support teams
You will need to train all IT support staff both as everyday users and technical trouble shooters. Consult with your key contacts about different training needs, e.g. local IT vs Service Desk, and admin vs non-admin.
We recommend training them as users first and as support staff second.
02
01
03
04
05
06
As users, answer:
What is Webex and what services are we deploying?
Why are we rolling it out?
How do I get started?
What key functionality must I master?
Where can I find learning resources?
As support staff, answer:
What are typical troubleshooting scenarios?
What is the agreed support process for Webex?
What is the escalation process?
How can we request configuration changes?
What knowledge base (KB) articles have we created?
Top tip
The best way to learn about Webex is in Webex. Some face-to-face training may be required but where possible deliver training through Webex.

## Slide 11: Final thoughts…
Once you have prepared all IT support staff, allow some time for the learning to embed in before launching to the general population.
Encourage IT leaders and managers to convert existing meetings to Webex so that everyone becomes familiar.
Encourage experimentation, testing, and pushing the boundaries. IT support staff need to understand exactly what users will experience.
Invite feedback, questions, and reporting of issues so that they can be fixed before launch.

## Slide 12: Troubleshooting basics
Key questions to ask during 3 phases of a Webex support call. |  | 
Isolate | Browser Computer Network | What is their operating system and browser? What is the exact issue they're experiencing? How many people are affected? (Scope) Are people affected from same LAN? Does this work in a different browser? Does this work from different computer? Did this work in the past? Are you able to replicate from your end? If the issue occurred in a past meeting, can we replicate it now in a test session? Can issue be replicated off proxy/ corporate network?
Replicate | Live meeting Test meeting | 
Escalate | Run utilities, gather logs | 

## Slide 13: Access the Support Utilities
Capture logs
Use Control Hub analytics to gather data.
Find out more

## Slide 14: Standard escalation requirements
Document this information before calling Cisco
URL/domain
Description of issue with specific symptoms
Date and time issue occurred. Meeting number if issue occurred in-meeting.
Did it work before? If so, when did it stop working?
Environment, urgency, and number of people affected: Home/office? VPN? Wi-fi?
Operating system and version, browser, connection type
Work log detailing steps you took, identifying purpose of any attached files/screenshots
Steps you took to replicate (if applicable)
Support utility logs: WBX Tracer, etc. (if applicable)

## Slide 15: Support resources
Please bookmark these sites and share them with others
Help Portal: https://help.webex.com/
Common troubleshooting
  Release notes
  Webex calling help portal: callinghelp.cisco.com
Real-time Status Pages:
  Webex: https://status.webex.com
Release notes https://help.webex.com/en-us/mqkve8/Cisco-Webex-Teams-Release-Notes https://help.webex.com/en-us/ncp9h8c/Cisco-Webex-Meetings-Release-Notes-WBS39
Troubleshooting tips: https://help.webex.com/en-us/WBX000029055/Webex-Meetings-Help-Articles https://help.webex.com/en-us/ni3wlvw/Troubleshoot-Cisco-Webex-Meetings-in-Cisco-Webex-Control-Hub
Support Utilities (to gather logs before escalating): https://help.webex.com/en-us/WBX000026396/Cisco-Webex-and-3rd-Party-Support-Utilities

## Slide 16: End user resources
Please bookmark these sites and share them with others
Help Portal: https://help.webex.com/
End user self help, ”How do I,” articles
  Webex calling help portal: callinghelp.cisco.com
Online live and recorded classes https://help.webex.com/landing/onlineclasses